DATED 01/12/2024

(1) Top 1 Media Ltd

(2) Our Client

Software Development AGREEMENT

THIS AGREEMENT is made the 01 day of December 2024

BETWEEN:

(1)	Top 1 Media Ltd a company registered in England under number 16117999 whose registered office is at 128 City Road, LONDON, EC1V 2NX (“Developer”) and

(2)	<<Name of Client>> a company registered in <<Country of Registration>> under number <<Company Registration Number>> whose registered office is at OR of <<insert Address>> (“Client”)

WHEREAS:

(1)	The Developer carries on the business of software development and related services.

(2)	The Client wishes to engage the Developer to develop certain software, the specification for which is set out in Schedule 1 to this Agreement (“the Software”).

(3)	The Developer agrees to provide the Software Development Services to the Client upon the terms and conditions of this Agreement.

IT IS AGREED as follows:

- Definitions and Interpretation

    - In this Agreement, unless the context otherwise requires, the following expressions have the following meanings:

| “Acceptance Retests” | means the retests to be agreed in accordance with Clause 9, to be carried out in the event of Defects as set out in Clause 9, and as annexed as Annex 1; |
| --- | --- |
| “Acceptance Tests” | means the tests to be agreed in accordance with Clause 9, to be carried out on the Software as set out in Clause 9, and as annexed as Annex 1; |
| “Bespoke Software” | means the software to be developed by the Developer specifically for the Client under this Agreement, as set out in Schedule 5; |
| “Business Day” | means, any day (other than Saturday or Sunday) on which ordinary banks are open for their full range of normal business in London; |
| “Change Request” | means a request for a change to the Software made by the Client; |
| “Client Hardware” | means the computers and other equipment upon which the Client is to use the Software, as set out in Schedule 3; |
| “Client Software” | means the software, details of which are set out in Schedule 4, being the software owned by the Client which shall form part of the Software to be developed in accordance with this Agreement; |
| “Completion Date” | means the date by which the Developer shall supply the Software in its completed form to the Client, as set out in the Project Plan; |
| “Confidential Information” | means, in relation to either Party, information which is disclosed to that Party by the other Party pursuant to or in connection with this Agreement (whether orally or in writing or any other medium, and whether or not the information is expressly stated to be confidential or marked as such); |
| “Data Protection Legislation” | means all applicable legislation in force from time to time in the United Kingdom applicable to data protection and privacy including, but not limited to, the UK GDPR (the retained EU law version of the General Data Protection Regulation ((EU) 2016/679), as it forms part of the law of England and Wales, Scotland, and Northern Ireland by virtue of section 3 of the European Union (Withdrawal) Act 2018); the Data Protection Act 2018 (and regulations made thereunder); and the Privacy and Electronic Communications Regulations 2003 as amended; |
| “personal data” “data subject” “data controller” “data processor” and “personal data breach” | shall each have the meaning defined in Article 4 of the UK GDPR; |
| “Defect” | means any failure in the Software that causes it to fail any part of the Acceptance Tests; |
| “Defect Report” | means a report of Defects compiled by the Developer as described in sub-Clause 9.4; |
| “Delivery Date” | means the date by which the Developer shall deliver the software to the Client, as set out in the Project Plan; |
| “Developer Standard Software” | means the software proprietary to the Developer which is to be supplied as part of the Software without modification, as set out in Schedule 5; |
| “Developer Modified Software” | means the software proprietary to the Developer which is to be modified by the Developer for the Client as part of the Software, as set out in Schedule 5; |
| “Development Phase” | means a sub-division of the overall Project Plan, as set out in Schedule 6; |
| “Development Services” | means, collectively, the services to be provided by the Developer to the Client under this Agreement; |
| “Documentation” | means the user and technical documentation to be supplied by the Developer to the Client, as set out in Schedule 2; |
| “Installation Date” | means the date by which the Developer shall install the Software on the Client Hardware, as set out in the Project Plan; |
| “Intellectual Property Rights” | means patents, rights to inventions, copyright and related rights (including moral rights), trade marks, business names, domain names, rights in get-up and trade dress, goodwill and the right to sue for passing off, rights in designs, rights in computer software, database rights, rights to use and protect the confidentiality of confidential information (including know-how and trade secrets) and all other intellectual property rights, whether registered or unregistered, and including all applications and rights to apply for and be granted, renewals or extensions of, and rights to claim priority from, such rights and all similar or equivalent rights or forms or protection which either subsist or will subsist now or in the future in any part of the world; |
| “Licence” | means the licence granted by the Developer to the Client to use the Licensed Software under Clause 13; |
| “Licensed Software” | means the part(s) of the Software consisting of the Developer Standard Software AND/OR Developer Modified Software; |
| “Licensed Users” | means the users licensed to use the Licensed Software, as set out in Schedule 3; |
| “Non-Developer Defect” | means any failure in the Software that causes it to fail any part of the Acceptance Tests that has been caused by an act or omission of the Client, or by any other party associated with the Client for whom the Developer has no responsibility; |
| “Project Fees” | means the sums to be paid by the Client to the Developer for the Software Development Services and the Developer’s rates, as agreed by the Parties, as set out in Schedule 7; |
| “Project Manager” | means a Project Manager appointed by either Party under sub-Clause 3.1; |
| “Project Plan” | means the plan for the development of the Software, as set out in Schedule 6; |
| “Retest Period” | means the period within which the Acceptance Retests shall be carried out, as specified in sub-Clause 9.8; |
| “Software” | means, collectively, the software to be developed and/or supplied by the Developer to the Client under this Agreement; |
| “Software Development Services” | means, collectively, the services to be provided by the Developer to the Client under this Agreement; |
| “Software Specification” | means the specification of the Software, as set out in Schedule 1, agreed between the Developer and the Client, setting out the Client’s requirements for the software and the technical specification agreed upon to meet such requirements; |
| “Testing Period” | means the period within which the Acceptance Tests shall be carried out, as specified in sub-Clause 9.2; |
| “Third-Party Software” | means the software proprietary to third parties which is to be supplied as part of the Software without modification, as set out in Schedule 5. |

    - Unless the context otherwise requires, each reference in this Agreement to:

        - “writing”, and any cognate expression, includes a reference to any communication effected by electronic or facsimile transmission or similar means;

        - a statute or a provision of a statute is a reference to that statute or provision as amended or re-enacted at the relevant time;

        - “this Agreement” is a reference to this Agreement and each of the Schedules as amended or supplemented at the relevant time;

        - a Schedule is a schedule to this Agreement; and

        - a Clause or paragraph is a reference to a Clause of this Agreement (other than the Schedules) or a paragraph of the relevant Schedule.

        - a "Party" or the "Parties" refer to the parties to this Agreement.

    - The headings used in this Agreement are for convenience only and shall have no effect upon the interpretation of this Agreement.

    - Words imparting the singular number shall include the plural and vice versa.

    - References to any gender shall include any other gender.

    - References to persons shall include corporations.

- Appointment of the Developer and Scope of Services

    - The Client hereby appoints the Developer and the Developer hereby accepts such appointment to provide the Development Services, subject to the terms and conditions of this Agreement.

    - The Developer shall:

        - provide the Client with the Development Services for the purpose of supplying the Software in accordance with the Software Specification;

        - install and test the Software on the Client Hardware; and

        - provide the Documentation.

- Project Management and Reporting

    - Each Party shall appoint a Project Manager who shall be responsible for liaising with the other Party on all matters under this Agreement. Each Project Manager shall have the necessary knowledge and experience of all relevant matters, and the authority to commit the Party by whom they are appointed.

    - The Developer shall provide weekly reports detailing the progress of the Development Services. In particular, such reports shall indicate any important matters requiring the Client’s attention.

- Change Requests

    - In the event that the Client identifies a requirement for change in the Software, it shall submit a Change Request to the Developer in writing, setting out the change requirements.

    - Within 2 Business Days of receipt of a Change Request, the Developer shall, in writing to the Client, state the effect that the proposed change shall have on the Software, the Project Plan, and the Project Fees.

    - In the event that a Change Request will result in a change to the Project Fees, the changed Project Fees shall be calculated in accordance with the Developer’s rates set out in Schedule 7.

    - Within 7 Business Days of receipt by the Client of the information provided by the Developer under sub-Clause 4.2, the Parties’ respective Project Managers shall meet to discuss the Change Request and determine whether or not to proceed with the proposed change. In the event that the change is to be implemented, the Project Plan, the Software Specification, and this Agreement (including but not limited to any affected definitions), as applicable, shall be amended accordingly.

    - The Developer shall not implement any changes without the prior agreement of the Client.

- The Software

    - The Developer shall provide the Software Development Services with reasonable care and skill, and with reasonable diligence and despatch, and shall provide the Software in accordance with the Software Specification by the Completion Date.

    - The Software shall consist of:

        - the Client Software,

        - the Bespoke Software;

        - the Developer Standard Software;

        - the Developer Modified Software;

        - the Third-Party Software.

    - The Bespoke Software shall be supplied by the Developer in accordance with the terms and conditions of this Agreement.

    - The Developer Standard Software AND/OR Developer Modified Software shall be supplied by the Developer in accordance with the terms and conditions of this Agreement.

    - The Third-Party Software shall be supplied by the Developer under the licence terms provided by the relevant third party OR parties, copies of which shall be supplied to the Client. The Client hereby agrees to be bound by and to comply with such licence terms.

- The Documentation

    - The Developer shall provide the Documentation which shall be up-to-date and contain all information reasonably required for the use of the Software.

    - The Developer shall provide the Documentation in electronic form.

    - The Client shall have the right to make copies of the Documentation to the extent reasonably necessary for the use of the Software. The Customer shall ensure that any and all notices concerning Intellectual Property Rights contained in the Documentation are included in such copies.

- The Development Services

    - The Developer shall develop the Bespoke Software AND/OR make the required modifications to the Developer Modified Software and supply the Developer Standard Software AND/OR Third-Party Software in accordance with the requirements set out in the Software Specification.

    - The Developer shall, subject to and in accordance with the terms and conditions of this Agreement:

        - deliver the Software to the Client and install it on the Client Hardware;

        - carry out OR provide the Client with all reasonable assistance in carrying out the Acceptance Tests and, where necessary, Acceptance Retests as set out in Clause 9; and

        - provide the Client with the Software in a completed state by the Completion Date.

    - The Developer shall at all times while performing the Development Services comply with all reasonable instructions from the Client to ensure minimal disruption to the Client’s business.

- Software Delivery and Installation

    - The Developer shall deliver the Software to the Client by the Delivery Date.

    - In the event that the Developer requires the Client to make any preparations in advance of the installation of the Software on the Client Hardware, the Developer shall inform the Client of such requirements within a reasonable time before the Delivery Date and shall provide such information and assistance as may be reasonably required by the Client to make such preparations.

    - The Developer shall complete the installation of the Software on the Client Hardware on or before the Installation Date.

    - The Client shall be responsible for ensuring that the Client Hardware is installed and fully operative by the Delivery Date and is available to the Developer on the Installation Date (subject to any agreement between the Parties for the Software to be installed on an earlier date, in which case the Client shall ensure that the Client Hardware is ready and available to the Developer on that date).

    - In the event that the delivery of the Software or the installation of the Software is delayed, the following shall apply:

        - If the delay is at the request of the Client or due to the acts or omissions of the Client, the Delivery Date and/or the Installation Date, as applicable, shall be amended to reflect the delay. If the Developer is able to demonstrate with documentary evidence that such delay has resulted in an increase in cost to the Developer of carrying out its obligations under this Agreement, the Developer shall have the right to inform the Client that it wishes to increase the Project Fees by a sum no greater than the cost increase.

        - If the delay is at the request of the Developer or due to the acts or omissions of the Developer or any third-party supplier, the Delivery Date and/or the Installation Date, as applicable, shall be amended to reflect the delay. The Supplier shall be liable for any reasonable costs that the Client can demonstrate with documentary evidence it has incurred as a direct result of such delay.

- Acceptance Testing

    - Within 30 days of the date of this Agreement, the Client OR Developer shall deliver to the Client OR Developer the proposed criteria and data for the Acceptance Tests and Acceptance Retests to be carried out on the Software in order to demonstrate the Software’s compliance with the Software Specification. The Client OR Developer shall provide the Client OR Developer with reasonable assistance in the preparation of such criteria and data at the request of the Client OR Developer. Following receipt by the Client OR Developer of the proposed criteria and test data, the Parties shall use reasonable endeavours to agree upon the Acceptance Tests and Acceptance Retests within 14 days.

    - Within 30 days of the Installation Date, the Client OR Developer shall have a 14 Business Day Testing Period during which it shall carry out the Acceptance Tests on the Software.

    - The Developer OR Client shall have the right to observe all or any part of the Acceptance Tests as they are carried out by the Client OR Developer.

    - In the event that the Acceptance Tests are not passed, the Client shall inform the Developer at the end of the Testing Period of all Defects in writing and the Developer shall, within 7 Business Days of receipt of the Client’s information OR the end of the Testing Period compile the Client’s reports of Defects into a Defect Report which the Developer shall provide to the Client in writing by the end of that period.

    - Upon receipt by the Client of the Defect Report, the Parties shall agree upon a mutually acceptable time to discuss the Defect Report and to agree upon solutions and a suitable timetable for implementing such solutions.

    - In the event that a fault or failure is found to have been caused by an act or omission of the Client, or by any other party associated with the Client for whom the Developer has no responsibility, such a Non-Developer Defect shall not be considered a Defect for the purposes of the Acceptance Tests. If only Non-Developer Defects are present, the Software shall be deemed to have passed the Acceptance Tests and the provisions of sub-Clause 9.10 shall apply.

    - Defects shall be remedied by the Developer at no additional cost to the Client. The Client may request that the Developer remedy any Non-Developer Defects, however the Developer shall reserve the right to charge the Client in full for such remedial work at its then-current rates, as set out in Schedule 7, for such work and to require full payment of the same in advance.

    - Where applicable, upon the completion by the Developer of any and all necessary work to remedy Defects identified during the Acceptance Tests, the Client OR Developer shall have a 14 Business Day Retest Period during which it shall carry out the Acceptance Retests on the Software (or the affected parts thereof, as appropriate).

    - In the event that the Acceptance Retests are not passed, the Client shall have the following options (all of which are without prejudice to the Client’s other rights and remedies):

        - to require the Developer to remedy the remaining Defects and to agree upon a suitable timetable and deadline for the completion of that remedial work and subsequent Acceptance Retests. If the Software fails the Acceptance Retests again, the Client may require the repetition of the steps in this sub-Clause 9.9.1 or it may proceed under sub-Clauses 9.9.2 or 9.9.3; or

        - to accept the Software in its then-current state, subject to a reasonable reduction in the Project Fees payable to the Developer which shall be agreed upon between the Parties in writing within 7 Business Days of the completion of the Acceptance Retests. If the Parties do not agree upon such a reduction within the time limit, the Client shall be entitled to reject the Software in accordance with sub-Clause 9.9.3; or

        - to reject the Software in its entirety for failure to comply with the Software Specification and this Agreement. This Agreement shall be terminated immediately, and the Developer shall refund to the Client any and all sums already paid by the Client to the Developer under this Agreement immediately OR within 28 Business Days.

    - The Software shall be deemed to have been accepted when all Acceptance Tests and (where applicable) Acceptance Retests have been passed and no Defects remain (excluding Non-Developer Defects and any Defects accepted by the Client under sub-Clause 9.9.2). The Client shall confirm acceptance of the Software by means of a Final Project Acceptance Form, which it shall return to the Developer without undue delay. Notwithstanding the foregoing, the Software shall also be deemed to have been accepted if the Client commences live running of the whole or any part of the Software (other than for the purposes of carrying out Acceptance Tests or Acceptance Retests) in the normal course of its business.

- Project Plan

    - Both Parties shall perform their respective obligations under this Agreement in accordance with the Project Plan.

    - The Developer shall complete each Development Phase by the date specified in the Project Plan, subject to the provisions of sub-Clause 10.3.

    - If any of the following occurs, the Developer shall be granted an extension of the time for the completion of the Software OR the affected Development Phase(s):

        - the Client makes a Change Request in accordance with sub-Clause 4.1 and the Parties have agreed that the requested change is to be implemented in accordance with sub-Clause 4.4;

        - a force majeure event occurs, as set out in Clause 25; or

        - a delay is caused (in whole or in part) by an act or omission of the Client, its employees, agents, or contractors.

    - In the event that the Developer is entitled to an extension under sub-Clause 10.3, it shall inform the Client in writing of the event relied upon to justify the extension and, in the case of a force majeure event, shall provide a reasonable estimate of the likely extent of the delay. Such written notice shall be provided to the Client within 14 Business Days of the beginning of the event.

    - The Parties’ respective Project Managers shall use reasonable endeavours to agree upon a reasonable period of time for any extensions granted under this Clause 10, taking into account all circumstances surrounding the delay and the event relied upon to justify the extension. The Project Plan shall be deemed amended accordingly.

- Fees and Payment

    - The Client shall pay to the Developer the Project Fees, calculated in accordance with Schedule 7, within 30 of receipt of the Developer’s invoice for the same.

    - Any and all sums invoiced under this Agreement shall be inclusive of VAT.

    - The Client shall also pay to the Developer all reasonable travel and other out-of-pocket expenses incurred by the Developer in its performance of its obligations under this Agreement, subject to the Client’s prior written agreement and the provision by the Developer of reasonable evidence of expenditure.

    - If the Client fails to make any Payment due to the Developer on or by the due date for payment, then, without prejudice to the Developer’s other remedies (including, but not limited to, those under Clause 23), the Client shall pay interest on the overdue sum from the due date for payment until the payment of that overdue sum, whether before or after judgment.

    - Interest under sub-Clause 11.4 shall accrue daily at the rate of 2% per annum above the Bank of England’s base rate from time to time, and at 2% per annum for any period when that base rate is below 0%.

- Intellectual Property Rights

    - The Parties hereby agree that, except as expressly provided in this Agreement, this Agreement does not transfer the ownership of, or create any licences in, any Intellectual Property Rights subsisting in the Developer Standard Software AND/OR Developer Modified Software AND/OR Third-Party Software or the Documentation.

    - The Developer shall retain ownership of the Intellectual Property Rights subsisting in the Bespoke Software AND/OR Developer Modified Software until the Project Fees are paid in full by the Client. Upon receipt by the Developer of all sums due, the Developer shall assign the ownership of the same to the Client immediately, and the Parties shall execute all documents and take all actions necessary to give effect to that assignment.

    - The Client shall at all times retain ownership of the Client Software. The Developer hereby undertakes that it shall notify the Client immediately if it becomes aware of any unauthorised use of the whole or any part of the Client Software by any third party.

    - The Developer shall ensure that records are maintained to a sufficient degree to serve as evidence of its independent creation of the Bespoke Software AND/OR Developer Modified Software.

    - The Client hereby grants to the Supplier a non-exclusive licence to use the Client Software for the purposes of carrying out its obligations under this Agreement.

- Software Licence

    - The Developer hereby grants to the Client an exclusive licence to use the Developer Standard Software AND/OR Developer Modified Software (“the Licensed Software”) and the Documentation as follows:

        - for any activity in the course of the Client’s business;

        - for the provision of hardware or software facilities management, support, maintenance, development, disaster recovery, back-up, information processing, network, and other related services;

        - for the use and storage of data within any database incorporated into the Licensed Software, for the extraction and re-use of such data, and for the amendment or merging of such data or database; and

        - for use in connection with any related or interconnected networks.

    - The Licensed Software shall be used only by the Licensed Users and only on the Client Hardware, subject to the following exceptions:

        - contractors engaged by the Client may use the Licensed Software for any of the purposes set out in sub-Clause 13.1.2;

        - the number of Licensed Users set out in Schedule 3 may be amended at the request of the Client at any time, subject to the prior written consent of the Developer (such consent not to be unreasonably withheld) and to the payment of the requisite fees by the Client ; and OR .

        - the Licensed Software may be used on any replacement hardware for the Client Hardware ; and OR .

        - in the event that any of the Client Hardware becomes unusable for any reason, the Licensed Software may be used on backup hardware until the Client Hardware in question is repaired or replaced.

- Software Licence Conditions

    - The Client shall have the right to make such copies of the Licensed Software as are reasonably necessary for the use thereof in accordance with the Licence and for backup and security purposes.

    - Ownership of any and all copies of the Licensed Software or any part thereof shall at all times remain with the Developer and the Client shall:

        - place a label any and all copies stored on physical media, clearly stating that the copy is the property of the Developer and incorporating any proprietary rights notice provided by the Developer for such purposes;

        - ensure that all electronic copies incorporate any proprietary rights notice provided by the Developer for such purposes and that such notice is displayed in the same fashion as it is in the Licensed Software as supplied by the Developer; and

        - at all times keep all copies secure and in its possession and/or control.

    - Subject to the provisions of sub-Clause 13.2.1, the Client shall not:

        - sub-license, rent, lend, assign, or in any other way transfer the Licensed Software or the Licence to another party without the Developer’s prior written consent; or

        - enable access to the Licensed Software in any way (including, but not limited to, via a network) to any users who are not Licensed Users.

    - The Client shall have the right to use the Licensed Software with any other software.

    - The Client shall not make any adaptations or variations of the Licensed Software without the Developer’s prior written consent.

    - The Client shall not disassemble, decompile, or in any other way reverse-engineer the Licensed Software except as permitted by law.

- Confidentiality

    - Each Party undertakes that, except as provided by sub-Clause 15.2 or as authorised in writing by the other Party, it shall, at all times during the continuance of this Agreement and for 7 years after its termination:

        - keep confidential all Confidential Information;

        - not disclose any Confidential Information to any other party;

        - not use any Confidential Information for any purpose other than as contemplated by and subject to the terms of this Agreement;

        - not make any copies of, record in any way or part with possession of any Confidential Information; and

        - ensure that none of its directors, officers, employees, agents, sub-contractors or advisers does any act which, if done by that Party, would be a breach of the provisions of sub-Clauses 15.1.1 to 15.1.4 above.

    - Either Party may:

        - disclose any Confidential Information to:

          - any sub-contractor or supplier of that Party;

          - any governmental or other authority or regulatory body; or

          - any employee or officer of that Party or of any of the aforementioned persons, parties or bodies;

to such extent only as is necessary for the purposes contemplated by this Agreement (including, but not limited to, the provision of the Software Development Services), or as required by law.  In each case that Party shall first inform the person, party or body in question that the Confidential Information is confidential and (except where the disclosure is to any such body under sub-Clause 15.2.1(b) or any employee or officer of any such body) obtaining and submitting to the other Party a written confidentiality undertaking from the party in question.  Such undertaking should be as nearly as practicable in the terms of this Clause 15, to keep the Confidential Information confidential and to use it only for the purposes for which the disclosure is made; and

        - use any Confidential Information for any purpose, or disclose it to any other person, to the extent only that it is at the date of this Agreement, or at any time after that date becomes, public knowledge through no fault of that Party. In making such use or disclosure, that Party must not disclose any part of the Confidential Information which is not public knowledge.

    - The provisions of this Clause 15 shall continue in force in accordance with their terms indefinitely after the termination of this Agreement and/or the Licence, notwithstanding the termination of this Agreement and/or the Licence for any reason.

- Data Protection

    - All personal data that the Parties may use in connection with this Agreement shall be collected, processed, and held in accordance with the provisions of the Data Protection Legislation. Nothing in this Agreement shall relieve either Party of any obligations set out in the Data Protection Legislation or replace any obligations set out in the Data Protection Legislation.

    - Complete details of each Party’s collection, processing, storage, and retention of personal data including, but not limited to, the purposes for which personal data is used, the Parties’ legal bases for using such personal data, details of data subjects’ rights, and personal data sharing (where applicable) are available in the Parties’ respective privacy policy available from our website OR attached in Schedules 8 and 9.

- Data Processing

    - All personal data to be processed by the Developer on behalf of the Client under this Agreement shall be processed in accordance with the terms of the Data Processing Agreement entered into by the Parties on 01/12/2024.

OR

    - The Parties hereby agree that they shall both comply with all applicable data protection requirements set out in the Data Protection Legislation. This Clause 17 shall not relieve either Party of any obligations set out in the Data Protection Legislation and does not remove or replace any of those obligations.

    - For the purposes of the Data Protection Legislation and for this Clause 17, the Client is the data controller and the Developer is the data processor.

    - The type(s) of personal data, the category OR categories of data subject, the scope, nature and purpose of the processing, and the duration of the processing are set out in Schedule 10.

    - The Client shall ensure that it has in place all necessary consents and notices required to enable the lawful transfer of personal data to the Developer for the purposes described in this Agreement.

    - The Developer shall, with respect to any personal data processed by it in relation to its performance of any of its obligations under this Agreement:

        - process the personal data only on the written instructions of the Client unless the Developer is otherwise required to process such personal data by law. The Developer shall promptly notify the Client of such processing unless prohibited from doing so by law;

        - ensure that it has in place suitable technical and organisational measures (as approved by the Client) to protect the personal data from unauthorised or unlawful processing, accidental loss, damage or destruction. Such measures shall be proportionate to the potential harm resulting from such events, taking into account the current state of the art in technology and the cost of implementing those measures. Measures to be taken are set out in Schedule 10;

        - ensure that any and all of its employees with access to the personal data (whether for processing purposes or otherwise) are contractually obliged to keep that personal data confidential;

        - not transfer any personal data outside of the UK without the prior written consent of the Client and only if the following conditions are satisfied:

          - the Client and/or the Developer has/have provided suitable safeguards for the transfer of personal data;

          - affected data subjects have enforceable rights and effective legal remedies;

          - the Developer complies with its obligations under the Data Protection Legislation, providing an adequate level of protection to any and all personal data so transferred; and

          - the Developer complies with all reasonable instructions given in advance by the Client with respect to the processing of the personal data.

        - assist the Client at the Client’s cost, in responding to any and all requests from data subjects and in ensuring its compliance with the Data Protection Legislation with respect to security, breach notifications, impact assessments, and consultations with supervisory authorities or regulators (including, but not limited to, the Information Commissioner’s Office);

        - notify the Client without undue delay on becoming aware of a personal data breach;

        - on the Client’s written instruction, delete (or otherwise dispose of) or return all personal data and any and all copies thereof to the Client on termination of this Agreement unless it is required to retain any of the personal data by law; and

        - maintain complete and accurate records of all processing activities and technical and organisational measures implemented necessary to demonstrate compliance with this Clause 17 and to allow for audits by the Client and/or any party designated by the Client.

    - The Developer shall not sub-contract any of its obligations with respect to the processing of personal data under this Agreement.

OR

    - The Developer shall not sub-contract any of its obligations with respect to the processing of personal data under this Agreement without the prior written consent of the Client. In the event that the Developer appoints such a sub-processor, the Developer shall:

        - enter into a written agreement with the sub-processor, which shall impose upon the sub-processor the same obligations as are imposed upon the Developer by this Clause 17 and which shall permit both the Developer and the Client to enforce those obligations; and

        - ensure that the sub-processor complies fully with its obligations under that agreement and the Data Protection Legislation.

    - In the event that the Developer sub-contracts its obligations with respect to the processing of personal data under sub-Clause 17.6, as between the Client and the Developer, the Developer shall remain fully liable for all acts and omissions of the sub-processor.

    - Either Party may, at any time, and on at least 28 days notice, alter this Clause 17, replacing it with any applicable data processing clauses or similar terms that form part of an applicable certification scheme. Such terms shall apply and replace this Clause 17 by attachment to this Agreement.

- Data Security

With respect to any and all personal data to be processed by the Developer on behalf of the Client under this Agreement, the Developer shall:

    - take all such precautions as are reasonably necessary to preserve the integrity of such data and to prevent the corruption or loss of that data;

    - make daily backups of such data using cloud servers; and

    - in the event that such data is corrupted or lost due to any fault of the Developer, promptly restore the data at its own expense or, at the Client’s option, reimburse the Client for any reasonable expenses incurred by the Client in having such data restored by a third party.

- Warranties

    - Each Party hereby warrants and represents to the other that it has the full power and authority to enter into, and perform its obligations under, this Agreement.

    - The Developer shall perform its obligations under this Agreement with reasonable care and skill in accordance with generally established and recognised practices and standards prevailing in the software development industry, and in accordance with all applicable laws, statutes, and regulations from time to time in force.

    - The Developer hereby warrants and represents that:

        - the Developer Standard Software AND/OR the Developer Modified Software AND/OR the Bespoke Software and the Documentation shall, prior to their assignment and/or licence to the Client under sub-Clause 12.2 and/or sub-Clause 13.1, be proprietary to the Developer and the Developer has the right to assign and/or licence all Intellectual Property Rights therein as set out in this Agreement;

        - the Developer Standard Software AND/OR the Developer Modified Software AND/OR the Bespoke Software shall meet all requirements set out in the Software Specification and that the same shall perform in accordance with the Software Specification for a period of 30 days from the date that acceptance takes place under sub-Clause 9.10, subject to any defects or non-compliance arising out of unauthorised modifications made thereto by or on behalf of the Client;

        - the Third-Party Software shall:

          - be suitable for the Client’s requirements as set out in the Software Specification;

          - be compatible with the Client Software AND/OR the Developer Standard Software AND/OR the Developer Modified Software AND/OR the Bespoke Software as necessary to enable the Software to perform in accordance with the Software Specification; and

          - continue to be compatible with the Client Software AND/OR the Developer Standard Software AND/OR the Developer Modified Software AND/OR the Bespoke Software as under sub-Clause 19.3.3(b) for a period of 14 days from the installation of any new version of the Third-Party Software.

    - The sole remedies for breach of the warranties contained in sub-Clause 19.3.1 are set out in Clause 20.

    - The warranties set out in sub-Clause 19.3 are in lieu of all other warranties or conditions, whether express or implied, including implied warranties or conditions of satisfactory quality and fitness for purpose, with respect to this Agreement.

    - The Developer shall not be liable under the warranties given in sub-Clause 19.3.2 for any failure of the Developer Standard Software AND/OR the Developer Modified Software AND/OR the Bespoke Software to comply with such warranties to the extent that such failure is wholly caused by unauthorised modifications made to the same by or on behalf of the Client.

    - The Client hereby acknowledges that the only warranties with respect to the Third-Party Software are those contained in the licence OR licences issued by the third-party supplier OR suppliers thereof. To the extent that any such warranties are given to the Developer, the Developer shall pass on the benefit of those warranties to the Client.

    - The Client has made the decision to acquire the Third-Party Software in reliance upon the Developer’s recommendations. In the event that the Client Software AND/OR the Developer Standard Software AND/OR the Developer Modified Software AND/OR the Bespoke Software is incompatible with the Third-Party Software and the Software consequently fails to perform in accordance with the Software Specification in contravention of sub-Clause 19.3.3, the Developer shall be deemed to be in breach of sub-Clause 19.3.3 and shall indemnify the Client against the cost of acquiring suitable replacement software.

- Intellectual Property Rights Indemnity

    - The Developer shall indemnify the Client against all damages, losses, and expenses arising out of any claims or proceedings brought by a third party for the infringement of the third party’s Intellectual Property Rights arising out of or in connection with the Client’s use of the Software, the Documentation, or its receipt of the benefit of the Development Services, provided that the Client:

        - promptly notifies the Developer in writing of the claim or proceedings;

        - makes no admissions or settlements without the Developer’s prior written consent;

        - provides the Developer with all information and assistance that the Developer may reasonably require; and

        - gives the Developer sole authority to defend or settle the claim or proceedings.

    - The Developer shall not in any circumstances be liable for any claim for the infringement of a third party’s Intellectual Property Rights that:

        - Is caused solely by the Client’s use of the Client Software, whether as a part of the Software or otherwise;

        - is caused solely by the Client’s use of the Software in combination with software not supplied by or approved in writing by the Developer (with the exception of the operating system installed on any Client Hardware, provided that the Developer was notified of the same prior to entry into this Agreement); or

        - results solely from any unauthorised modifications made to the Software by or on behalf of the Client.

    - In the event that the Client’s use or possession of the Software or any part thereof, with the exception of the Client Software, in accordance with this Agreement is held by a court of competent jurisdiction to constitute an infringement of a third party’s Intellectual Property Rights, then the Developer shall promptly, and at its own expense:

        - procure for the Client the right to continue using and possessing the Software or the affected part thereof; or

        - modify or replace the Software or the affected part thereof without detracting from the overall performance of the same, in order to remove the infringing part.

    - In the event that the remedies set out in sub-Clause 20.3 above are not, after the Developer’s best efforts, reasonably available, then this Agreement and the Licence shall be terminated without prejudice to the Client’s right to seek further remedies, including damages, for any loss or damage arising out of such termination.

- Liability

    - Subject to sub-Clause 21.4, neither Party shall be liable to the other, whether in tort (including negligence), contract, misrepresentation, or otherwise, for any special, indirect, consequential, or pure economic loss, costs, damages, charges, or expenses.

    - Subject to sub-Clauses 21.3 and 21.4, each Party’s total liability to the other in respect of any claims based on any events arising out of or in connection with this Agreement or any collateral contract, whether in tort (including negligence), contract, misrepresentation, or otherwise shall not exceed £2,500,000.

    - The limitations of liability set out in sub-Clause 21.2 shall not apply:

        - to any breach by the Client of its payment obligations under Clause 11;

        - to any breach by either Party of its obligations of confidentiality under Clause 15;

        - to any liability of the Developer for or under any indemnity under this Agreement;

        - to any breach by the Developer of any regulatory requirement which results in the imposition of any fine or other sanction on the Client (or the Client otherwise incurring any form of liability);

        - to any breach by the Developer of the provisions of Clause 12, relating to Intellectual Property Rights; or

        - to the liability of either Party under Clause 17, relating to Data Protection.

    - Nothing in this Agreement shall limit or exclude either Party’s liability for death or personal injury caused by that Party’s negligence; fraud; any breach of the terms implied by Section 12 of the Sale of Goods Act 1979 or by Section 2 of the Supply of Goods and Services Act 1982; the deliberate or wilful misconduct of that Party, its employees, agents, or sub-contractors; or for any other form of liability which cannot be limited or excluded by law.

- Insurance

    - The Developer shall, during the term of this Agreement and for a period of 28 days thereafter effect and maintain in force the following Insurance Policies with an insurance company of repute as approved by the Client:

        - public liability insurance cover with a minimum value of £5,000,000;

        - professional indemnity insurance cover with a minimum value of £5,000,000;

        - property damage insurance cover with a minimum value of £5,000,000;

        - business interruption insurance cover with a minimum value of £2,000,000; OR .

        - subject to client request.

    - The Insurance Policies shall:

        - note the interests of the Client;

        - waive any right of subrogation of the insurers against the Client and its respective agents, officers, and employees;

        - be primary and without right of contribution from any other insurance which may be available to the Client; and

        - prohibit the lapse of or any cancellation or non-renewal of such insurance, without the Client’s prior written consent.

    - The Developer shall:

        - administer the Insurance Policies and its relationship with its insurers at all times to preserve the benefits for the Client as set out in this Agreement;

        - take no action that may invalidate any of the Insurance Policies or to in any way prejudice the entitlement of the Client under this Agreement;

        - procure that the terms of the Insurance Policies are not altered in such a way as to diminish the benefit to the Client of those Insurance Policies as provided at the date of this Agreement.

- Term and Termination

    - This Agreement shall commence on the Commencement Date of 01/12/2024 and shall continue until the completion of the Software Development Services, subject to the provisions of this Clause 23 and other relevant provisions of this Agreement.

    - Without prejudice to any other rights or remedies which may be available to it, either Party may terminate this Agreement with immediate effect by written notice to the other Party if:

        - any sum owing to the Party by the other Party under any of the provisions of this Agreement is not paid within 30 Business Days of the due date for payment;

        - the other Party commits any other material breach of any of the provisions of this Agreement and, if the breach is capable of remedy, fails to remedy it within 28 Business Days after being given written notice giving full particulars of the breach and requiring it to be remedied;

        - an encumbrancer takes possession, or where the other Party is a company, a receiver is appointed, of any of the property or assets of that other Party;

        - the other Party makes any voluntary arrangement with its creditors or, being a company, becomes subject to an administration order (within the meaning of the Insolvency Act 1986);

        - the other Party, being an individual or firm, has a bankruptcy order made against it or, being a company, goes into liquidation (except for the purposes of bona fide amalgamation or re-construction);

        - anything analogous to any of the foregoing under the law of any jurisdiction occurs in relation to the other Party;

        - the other Party ceases, or threatens to cease, to carry on business;

        - control of the other Party is acquired by any person or connected persons not having control of that Party on the date of this Agreement. For the purposes of this Clause 23, “control” and “connected persons” shall have the meanings ascribed thereto by Sections 1124 and 1122 respectively of the Corporation Tax Act 2010; or

        - any warranty given in Clause 19 is found to be untrue or misleading.

    - For the purposes of sub-Clause 23.3.2, a breach shall be considered capable of remedy if the Party in breach can comply with the provision in question in all respects.

    - The Client may terminate this Agreement with immediate effect by written notice to the Developer if:

        - the Software has failed to pass the Acceptance Retests and the Client is rejecting the same under sub-Clause 9.9.3. OR ; or

        - the Supplier commits a breach of its obligations under sub-Clause 19.8.

    - The termination of this Agreement shall be without prejudice to any rights, remedies, obligations, or liabilities which have already accrued to either of the Parties under this Agreement.

    - The Client may terminate the Licence at any time by written notice to the Developer. On termination of the Licence, the Client shall either return to the Developer or, at the Developer’s option, destroy all material copies of the Licensed Software and related Documentation and shall ensure that all copies of the Licensed Software stored electronically, whether on the Client Hardware or on any other equipment owned or controlled by the Client, are permanently deleted.

    - This Agreement shall terminate automatically on the expiry or termination of the Licence, but the expiry or termination of this Agreement shall not affect the Licence.

- Effects of Termination

Upon termination of this Agreement for any reason:

    - any sum owing by either Party to the other under any of the provisions of this Agreement shall become immediately due and payable;

    - each Party shall, as soon as reasonably practicable and possible, return to the other Party any proprietary software and all related materials and documentation belonging to that Party that is not the subject of a current licence granted by the other Party, including any and all copies of the whole or any part thereof, or, at the other Party’s option, shall destroy or delete the same and shall certify in writing to the other Party that it has been destroyed or deleted;

    - each Party shall (except to the extent referred to in Clause 15 or as may be required by any law, regulation, or government or regulatory body), immediately cease to use, either directly or indirectly, any Confidential Information, and shall immediately destroy, delete, or return to the other Party, at the other Party’s option, any documents, digital media, or any other materials in its possession or control which contain or record any Confidential Information and shall certify in writing to the other Party that no Confidential Information has been retained and/or that the same has been destroyed or deleted. In the event that any Confidential Information is required to be retained, the Party retaining the same shall inform the other Party of such retention in writing;

    - notwithstanding the provisions of sub-Clause 24.3, the Client may retain copies of any Confidential Information belonging to the Developer that are incorporated into any part of the Software that the Client is entitled to retain to the extent necessary to allow it to make use of the same;

    - the Developer shall, as soon as reasonably practicable and possible, deliver to the Client all documentation, designs, programs (including source code), and any other materials that it has agreed to supply and assign under this Agreement which exist at the date of termination (whether complete or otherwise), to the extent that the same have been paid for by the Client, and the Developer shall assign to the Client the ownership of the Intellectual Property Rights subsisting therein to the extent that such rights have not already been assigned under the provisions of Clause 12;

    - all Clauses which, either expressly or by their nature, relate to the period after the expiry or termination of this Agreement shall remain in full force and effect;

    - termination shall not affect or prejudice any right to damages or other remedy which the terminating Party may have in respect of the event giving rise to the termination or any other right to damages or other remedy which any Party may have in respect of any breach of this Agreement which existed at or before the date of termination; and

    - other than as set out in this Agreement and except in respect of any accrued rights, neither Party shall be under any further obligation to the other.

- Force Majeure

    - No Party to this Agreement shall be liable for any failure or delay in performing their obligations where such failure or delay results from any cause that is beyond the reasonable control of that Party.  Such causes include, but are not limited to: power failure, internet service provider failure, industrial action, civil unrest, fire, flood, storms, earthquakes, acts of terrorism, acts of war, governmental action or any other event that is beyond the control of the Party in question.

    - In the event that a Party to this Agreement cannot perform their obligations hereunder as a result of force majeure for a continuous period of 14 days, the other Party may at its discretion terminate this Agreement by written notice at the end of that period.  In the event of such termination, the Parties shall agree upon a fair and reasonable payment for the Software Development Services provided up to the date of termination.  Such payment shall take into account any prior contractual commitments entered into in reliance on the performance of this Agreement.

- No Waiver

No failure or delay by either Party in exercising any of its rights under this Agreement shall be deemed to be a waiver of that right, and no waiver by either Party of a breach of any provision of this Agreement shall be deemed to be a waiver of any subsequent breach of the same or any other provision.

- Further Assurance

Each Party shall execute and do all such further deeds, documents and things as may be necessary to carry the provisions of this Agreement into full force and effect.

- Costs

Subject to any provisions to the contrary each Party to this Agreement shall pay its own costs of and incidental to the negotiation, preparation, execution and carrying into effect of this Agreement.

- Set-Off

Either Party shall be entitled to set-off any sums in any manner from payments due or sums received in respect of any claim under this Agreement or any other agreement at any time.

- Assignment and Sub-Contracting

    - Subject to sub-Clause 30.2 This Agreement is personal to the Parties.  Neither Party may assign, mortgage, charge (otherwise than by floating charge) or sub-licence or otherwise delegate any of its rights hereunder, or sub-contract or otherwise delegate any of its obligations hereunder without the written consent of the other Party , such consent not to be unreasonably withheld.

    - Subject to sub-Clause 17.6, each OR Each Party shall be entitled to perform any of the obligations undertaken by it through any other member of its group or through suitably qualified and skilled sub-contractors.  Any act or omission of such other member or sub-contractor shall, for the purposes of this Agreement, be deemed to be an act or omission of the Party in question.

- Time

    - The Parties agree that all times and dates referred to in this Agreement shall be of the essence of this Agreement.

OR

    - The Parties agree that the times and dates referred to in this Agreement are for guidance only and are not of the essence of this Agreement and may be varied by mutual agreement between the Parties.

- Relationship of the Parties

Nothing in this Agreement shall constitute or be deemed to constitute a partnership, joint venture, agency or other fiduciary relationship between the Parties other than the contractual relationship expressly provided for in this Agreement.

- Non-Solicitation

    - Neither Party shall, for the term of this Agreement and for a period of 5 years after its termination or expiry, employ or contract the services of any person who is or was employed or otherwise engaged by the other Party at any time in relation to this Agreement without the express written consent of that Party.

    - Neither Party shall, for the term of this Agreement and for a period of 5 years after its termination or expiry, solicit or entice away from the other Party any customer or client where any such solicitation or enticement would cause damage to the business of that Party without the express written consent of that Party.

- Third Party Rights

    - No part of this Agreement is intended to confer rights on any third parties and accordingly the Contracts (Rights of Third Parties) Act 1999 shall not apply to this Agreement.

OR

    - The Parties acknowledge that this Agreement is intended to benefit and shall so benefit Top 1 Media Ltd for the purposes of the Contracts (Rights of Third Parties) Act 1999 and, subject thereto, the Parties confirm their intent not to confer any rights on any other third parties under this Agreement.

    - Subject to this Clause 34 this Agreement shall continue and be binding on the transferee, successors and assigns of either Party as required.

- Notices

    - All notices under this Agreement shall be in writing and be deemed duly given if signed by, or on behalf of, a duly authorised officer of the Party giving the notice.

    - Notices shall be deemed to have been duly given:

        - when delivered, if delivered by courier or other messenger (including registered mail) during normal business hours of the recipient; or

        - when sent, if transmitted by facsimile or e-mail and a successful transmission report or return receipt is generated; or

        - on the fifth business day following mailing, if mailed by national ordinary mail, postage prepaid; or

        - on the tenth business day following mailing, if mailed by airmail, postage prepaid.

In each case notices shall be addressed to the most recent address, e-mail address, or facsimile number notified to the other Party.

- Entire Agreement

    - Subject to Clause 17, this OR This Agreement contains the entire agreement between the Parties with respect to its subject matter and may not be modified except by an instrument in writing signed by the duly authorised representatives of the Parties.

    - Each Party acknowledges that, in entering into this Agreement, it does not rely on any representation, warranty, assurance or other provision (made innocently or negligently) except as expressly provided in this Agreement.

- Counterparts

This Agreement may be entered into in any number of counterparts and by the Parties to it on separate counterparts each of which when so executed and delivered shall be an original, but all the counterparts together shall constitute one and the same instrument.

- Severance

In the event that one or more of the provisions of this Agreement is found to be unlawful, invalid or otherwise unenforceable, that / those provision(s) shall be deemed severed from the remainder of this Agreement.  The remainder of this Agreement shall be valid and enforceable.

- Dispute Resolution

    - The Parties shall attempt to resolve any dispute arising out of or relating to this Agreement through negotiations between their appointed representatives who have the authority to settle such disputes.

    - If negotiations under sub-Clause 39.1 do not resolve the matter within 28 days of receipt of a written invitation to negotiate, the parties will attempt to resolve the dispute in good faith through an agreed Alternative Dispute Resolution (“ADR”) procedure.

    - If the ADR procedure under sub-Clause 39.2 does not resolve the matter within 28 days of the initiation of that procedure, or if either Party will not participate in the ADR procedure, the dispute may be referred to arbitration by either Party.

    - The seat of the arbitration under sub-Clause 39.3 shall be England and Wales.  The arbitration shall be governed by the Arbitration Act 1996 and Rules for Arbitration as agreed between the Parties.  In the event that the Parties are unable to agree on the arbitrator(s) or the Rules for Arbitration, either Party may, upon giving written notice to the other Party, apply to the President or Deputy President for the time being of the Chartered Institute of Arbitrators for the appointment of an arbitrator or arbitrators and for any decision on rules that may be required.

    - Nothing in this Clause 39 shall prohibit either Party or its affiliates from applying to a court for interim injunctive relief.

    - The Parties hereby agree that the decision and outcome of the final method of dispute resolution under this Clause 39 shall not be final and binding on both Parties.

- Law and Jurisdiction

    - This Agreement (including any non-contractual matters and obligations arising therefrom or associated therewith) shall be governed by, and construed in accordance with, the laws of England and Wales.

    - Subject to the provisions of Clause 39 (dispute resolution), any dispute, controversy, proceedings or claim between the Parties relating to this Agreement (including any non-contractual matters and obligations arising therefrom or associated therewith) shall fall within the jurisdiction of the courts of England and Wales.

SIGNED for and on behalf of the Developer by:

<<Name and Title of person signing for the Developer>>

__________________________________________________
Authorised Signature

Date: ____________

SIGNED for and on behalf of the Client by:

<<Name and Title of person signing for the Client>>

__________________________________________________
Authorised Signature

Date: ____________

SCHEDULE 1

## Software Specification

<<Insert Software Specification>>

SCHEDULE 2

## The Documentation

<<Insert details of Documentation>>

SCHEDULE 3

## 1. Client Hardware

<<Insert details of Client Hardware

2. Licensed Users

<<Insert details of Licensed Users>>

SCHEDULE 4

## Client Software

<<Insert details of Client Software>>

SCHEDULE 5

## The Software

1. Bespoke Software

<<Insert details of Bespoke Software>>.

2. Developer Standard Software

<<Insert details of Developer Standard Software>>.

3. Developer Modified Software

<<Insert details of Developer Modified Software>>.

4. Third-Party Software

<<Insert details of Third-Party Software>>.

SCHEDULE 6

## Project Plan

<<Insert detailed Project Plan including dates for delivery, installation, and completion, and (optionally, if desired) development phases>>

SCHEDULE 7

## 1. Project Fees

<<Insert details of Project Fees>>

2. Developer’s Rates

<<Insert relevant fees charged by Developer>>

SCHEDULE 8

## Developer’s Data Protection <<insert Notice or Policy name>>

<<Attach Notice or Policy>>

SCHEDULE 9

## Client’s Data Protection <<insert Notice or Policy name>>

<<Attach Notice or Policy>>

SCHEDULE 10

1. Personal Data Processing

Scope

<<Insert description of the scope of the processing to be carried out>>.

Nature

<<Insert description of the nature of the processing to be carried out>>.

Purpose

<<Insert description of the purpose(s) for which the processing is to be carried out>>.

Duration

<<Insert details of the duration of the processing>>.

2. Types of Personal Data

<<List the types of personal data to be processed>>.

3. Categories of Data Subject

<<List the categories of data subject>>.

4. Organisational and Technical Data Protection Measures

<<Describe the organisational and technical measures to be implemented as referenced in 17.5.2>>.

Annex 1

## Acceptance Tests

<<Insert details of Acceptance Tests>>

Acceptance Retests

<<Insert details of Acceptance Retests>>